GO LIVE ACCEPTANCE DOCUMENT MarengEms ISO-B2B2C Ordering Management System Invoice Hourly Batch Posting ¦ June 6, 2026

1. Document Information

| Document Title | Go Live Acceptance — Invoice Hourly Batch Posting |
| --- | --- |
| System / Application | MarengEms ISO-B2B2C Ordering Management System |
| Deployment Date | June 6, 2026 |
| Document Status | Pending Sign-off |
| Document Version | 1.0 |
| Business Area | Inhouse Store-to-Warehouse Order Processing |

2. System Overview

MarengEms is a new internal ordering management platform designed to streamline and automate the end-to-end process of store-to-warehouse requisitions. The system consolidates Sales Order Form (SOF) creation, multi-level manager approval, Oracle RIB integration, and real-time shipment tracking into a single unified platform.

This deployment covers the Invoice Hourly Batch Posting feature set, enabling automated, time-driven invoice processing across all integrated store locations.

3. Features Deployed

| Feature | Description |
| --- | --- |
| Sales Order Form (SOF) | SOF creation with auto-populated product catalog, pricing, applicable freebies, and pre-computed discounts. Reduces manual entry errors and accelerates order submission. |
| Manager Approval Workflow | Region-based approval routing with automated email notifications at each stage. Full audit trail captures approver identity, timestamp, and action taken. |
| Oracle RIB Integration | Automated generation of Transfer Numbers (SO#) upon order approval via Oracle Retail Integration Bus (RIB). Eliminates manual SO# entry and ensures ERP accuracy. |
| Real-Time Shipment Tracking | Four-stage shipment visibility: Processing → Picking → Shipped → Received. Status updates are reflected in real time across all user roles. |
| Product Catalog Management | Centralized catalog with bulk CSV import capability. Supports price updates, freebie configurations, and discount schedules. |
| Role-Based Access Control (RBAC) | Granular permission model with a user management console. Roles include Store User, Regional Manager, Warehouse Staff, and System Administrator. |
| Reports Module | Comprehensive built-in reports covering Sales, Orders, and Payments. Exportable for downstream analysis and audit compliance. |

4. Expected System Behavior

## 4.1  Sales Order Form

- Store users can create a new SOF, with the system automatically populating product details, unit prices, applicable discounts, and freebies based on the current catalog.

- Submitted SOFs are immediately routed to the designated regional manager for approval.

- Users cannot bypass the approval workflow; orders remain in Pending status until actioned by an authorized approver.

## 4.2  Approval Workflow

- Regional managers receive automated email notifications upon each new order submission.

- Approvers can Approve, Reject, or Return an order with mandatory remarks.

- All approval actions are logged with user identity, timestamp, and remarks for full auditability.

## 4.3  Oracle RIB Integration

- Upon manager approval, the system triggers an automated Oracle RIB call to generate the Transfer Number (SO#).

- The SO# is displayed on the SOF and propagated to the shipment tracking module.

- Integration failures trigger an alert to the system administrator; the order is held pending manual resolution.

## 4.4  Shipment Tracking

- Warehouse staff update shipment status through the four defined stages: Processing, Picking, Shipped, and Received.

- Status changes are reflected in real time for all stakeholders with access to the order.

- Store users receive notifications upon each status transition.

## 4.5  Invoice Hourly Batch Posting

- The system executes an automated batch process on an hourly schedule to post invoices for all approved and shipped orders.

- Batch run logs (timestamp, records processed, errors encountered) are retained for a minimum of 30 days.

- Failed postings generate an alert and are queued for retry in the next batch cycle.

5. Out of Scope

The following items are explicitly excluded from this go-live deployment:

- Customer-facing (B2C) storefront and online shopping cart

- Integration with payment gateways or third-party logistics providers

- Mobile application for store or warehouse staff

- Legacy system data migration beyond approved cut-over records

- Automated returns and refund processing

6. Acceptance Criteria

This deployment is considered accepted when all of the following criteria are met:

| # | Criterion | Status |
| --- | --- | --- |
| 1 | SOF creation, submission, and auto-population function as specified. | ☐ Pass ☐ Fail |
| 2 | Approval workflow routes orders to the correct regional manager. | ☐ Pass ☐ Fail |
| 3 | Automated email notifications are sent at each approval stage. | ☐ Pass ☐ Fail |
| 4 | Oracle RIB integration generates a valid SO# upon approval. | ☐ Pass ☐ Fail |
| 5 | Shipment tracking updates are reflected in real time. | ☐ Pass ☐ Fail |
| 6 | Invoice hourly batch process runs on schedule with no critical errors. | ☐ Pass ☐ Fail |
| 7 | RBAC correctly restricts access per user role. | ☐ Pass ☐ Fail |
| 8 | Reports module generates accurate Sales, Orders, and Payment reports. | ☐ Pass ☐ Fail |
| 9 | Batch posting failure alerts are triggered and logged appropriately. | ☐ Pass ☐ Fail |

7. Known Issues & Deferred Items

| # | Description | Severity / Priority | Target Fix |
| --- | --- | --- | --- |
| — | No known critical defects at time of go-live. |  |  |

8. Sign-Off & Authorization

By signing below, the authorized parties confirm that the above deployment has been reviewed, tested, and accepted for production use in accordance with the stated acceptance criteria.

| Role | Name & Signature | Date |
| --- | --- | --- |
| IT Project Lead / Developer | Signature | Date Signed |
| Business Owner / Requestor | Signature | Date Signed |
| QA / Testing Lead | Signature | Date Signed |
| IT Manager | Signature | Date Signed |

This document is generated for internal use only. Unauthorized distribution is prohibited.